Hermes, you don't have access to Google Docs, so here is the

master Liberty Project Outline in plain text for you to use as

the source of truth. Please read this carefully and then start

Phase 2 as described.

Liberty Master Project Outline
==============================

Owner: Me (coach + builder)
Assistants: Perplexity (design/brain), Hermes (repo/code agent)

Core idea: A basketball film and analytics system that matches how I actually coach: schedules, games, film sources (NFHS/Pixellot/manual), stats, development, and practice cut‑ups, built in small, safe steps.

Phase 0 – Foundation & Principles

## 0.1 Goals

- Build a long-term tool I actually use as a coach, not a toy demo.

- Keep everything reviewable: small tasks, clear diffs, and my approval between phases.

- Favor simple, robust features over clever complexity.

## 0.2 Constraints & Practices

- SQLite database, with schema.sql as the single source of truth.

- No heavy new dependencies (for example, big CV trackers) in early phases.

- Hermes:

  - Proposes small tasks.

  - Edits code/schema.

  - Stops after each task and shows diffs.

- Me:

  - Own the data model, terminology, and workflow.

  - Approve or adjust before Hermes moves on.

Phase 1 – Data Model & Schema

## 1.1 Existing Analysis Tables (do not break)

These tables already exist and support the current tagging/analysis flow:

- events: in-game events (possessions, dribbles, shots).

- analysis_runs: status of video analysis runs.

- detections: per-frame detection data.

Hermes must not drop or fundamentally change these without an explicit plan.

## 1.2 Seasons, Schedules, Games, and Sources (DONE)

Goal: Represent my world of seasons, games, NFHS/Pixellot/manual film, and multiple sources per game in a clean schema.

Tables:

- seasons

  - id (PK)

  - name (TEXT, UNIQUE) – for example, 2025-26.

  - start_date (DATE)

  - end_date (DATE)

  - created_at (TIMESTAMP)

- scheduled_games

  - id (PK)

  - season_id → seasons.id (NOT NULL)

  - program_name (TEXT) – for example, Liberty.

  - gender (TEXT) – boys or girls.

  - level (TEXT) – varsity, jv, jr_high.

  - game_date (DATE)

  - game_time (TIME)

  - location_type (TEXT) – home, away, neutral.

  - opponent_name (TEXT)

  - tournament_name (TEXT, optional)

  - status (TEXT, default scheduled) – scheduled, cancelled, rescheduled, completed.

  - notes (TEXT)

  - created_at, updated_at (TIMESTAMP)

- games

  - id (PK)

  - scheduled_game_id → scheduled_games.id (nullable, supports scouting games not on my schedule).

  - start_time (TIMESTAMP, optional)

  - end_time (TIMESTAMP, optional)

  - source_type (TEXT, NOT NULL) – pixellot, nfhs, manual.

  - source_key (TEXT, NOT NULL) – NFHS game_id, Pixellot id, or local path.

  - nfhs_game_id (TEXT, optional)

  - nfhs_url (TEXT, optional)

  - created_at, updated_at (TIMESTAMP)

- nfhs_matches

  - id (PK)

  - scheduled_game_id → scheduled_games.id (NOT NULL)

  - nfhs_game_id (TEXT, NOT NULL)

  - nfhs_url (TEXT, NOT NULL)

  - match_status (TEXT, default candidate) – candidate, confirmed, rejected.

  - confidence (REAL, optional)

  - created_at (TIMESTAMP)

- sources

  - id (PK)

  - game_id → games.id (NOT NULL)

  - source_type (TEXT, NOT NULL) – nfhs_vod, manual_upload, local_file, etc.

  - source_path (TEXT, NOT NULL) – file path or URL.

  - created_at, updated_at (TIMESTAMP)

Status: Implemented in schema.sql with CREATE TABLE IF NOT EXISTS. This structure is locked in as the basis for all schedule, game, and film features.

Phase 2 – Core Schedule & Season Management

Goal: Simple, reliable tools to manage seasons and scheduled games. No stats, NFHS automation, or heavy ingestion logic yet.

## 2.1 Seasons CRUD

Features:

- Create a season with name, start_date, and end_date.

- List seasons (most recent first is fine).

- Edit season name and dates if needed.

- (Optional later) Mark a season as “current” or “archived.”

Hermes tasks (stepwise):

- Wire basic season create/list/edit using the existing database.

- Stop and show diffs (code plus any UI/CLI changes) for review.

## 2.2 Scheduled Games CRUD

Features:

- Create a scheduled game for a season:

  - program_name, gender, level.

  - game_date, game_time, location_type, opponent_name.

  - optional tournament_name, notes.

- List scheduled games by:

  - season, date, level, gender.

- Edit/update scheduled games (time changes, cancellations, etc.).

- Set status: scheduled, cancelled, rescheduled, completed.

Hermes tasks:

- Implement basic CRUD for scheduled_games wired to seasons.

- Provide simple filters (by season, level, gender).

- Stop and show diffs and example flows.

Out of scope for Phase 2:

- NFHS integration.

- Video uploads.

- Changes to event tagging or stats.

Phase 3 – Games & Film Sources

Goal: Tie real games and video sources to the schedule in a robust, coach‑friendly way that supports NFHS, Pixellot, and manual film.

## 3.1 Game Instances

Features:

- Create games rows tied to scheduled_games whenever possible.

- Allow standalone games for scouting (no scheduled_game_id).

- Track start_time, end_time, source_type, source_key, and optional NFHS fields.

Hermes tasks:

- Add flows to create a game from a scheduled_game.

- Add flows to create standalone games for scouting.

- Stop and show diffs.

## 3.2 Video Sources

Features:

- Use sources to attach:

  - NFHS VOD links.

  - Manual upload/local file paths.

  - Multiple sources per game if needed.

Hermes tasks:

- Implement add/list/remove for sources per game.

- Keep logic simple: just linking, no complex processing yet.

- Stop and show diffs.

Out of scope for Phase 3:

- Actual upload UI or video streaming implementation details.

- Advanced NFHS scraping or automation.

Phase 4 – NFHS Matching & Light Automation

Goal: Make it easier to match scheduled games to NFHS games in a controlled, reviewable way.

## 4.1 NFHS Candidates and Confirmation

Features:

- Use nfhs_matches to store:

  - candidate NFHS games for a scheduled_game.

  - match_status and confidence.

- Simple flows to:

  - Add a candidate manually by pasting NFHS URL/ID.

  - Mark a candidate as confirmed or rejected.

- When a match is confirmed, update games and/or sources appropriately.

Hermes tasks:

- Implement manual NFHS candidate add/list/confirm/reject.

- On confirmation, wire up creation or update of games / sources in a simple, explicit way.

- Stop and wait for review before any scraping or heavier automation.

Out of scope for Phase 4:

- Complex NFHS automation or scraping until the manual flow feels right.

Phase 5 – Stats & Event Usage

Goal: Tie events, analysis_runs, and detections into the new game structure for stats and breakdowns.

High‑level ideas:

- Ensure events are linked to games (directly or via existing structure).

- Build simple box-score style stats for games from events.

- Provide basic breakdowns by game, team, player, and tag.

Details will be specified once Phases 2–4 are working and stable.

Phase 6 – Player Development & Practice Engine

Goal: Use the same foundation (games, film, events) for player development and practice planning.

High‑level ideas:

- Track development clips per player tied back to games and events.

- Build practice playlists from prior clips (e.g., turnovers, missed boxouts, good actions).

- Provide simple tools to assemble and track practice plans.

Details for this phase will be fleshed out after earlier phases are in good shape.

Always‑On Process Rules

- Hermes:

  - Works only on clearly scoped tasks from this outline (or later revisions).

  - Treats schema.sql and this outline as constraints, not suggestions.

  - Stops after each task, shows diffs, and asks for approval.

- Me:

  - Review each step before the next.

  - Adjust the outline and schema as needed (with help from Perplexity).

  - Keep everything connected to real coaching needs and my available time.

After you’ve read it:

1) Start with Phase 2 – Core Schedule & Season Management.

2) Implement in SMALL STEPS, in this order:

a) Seasons CRUD:

- Basic create/list/edit for the seasons table

(no fancy UI required, just something usable).

b) scheduled_games CRUD:

- Basic create/list/edit/delete for scheduled_games

tied to seasons.

- Simple listing/filtering by season, level, and gender.

Important constraints:

- Do NOT change the database schema beyond what is already in

schema.sql.

- Work in small, reviewable steps.

- After completing basic Seasons + scheduled_games CRUD and

simple listing/filtering, STOP and:

- Show me the diffs (schema.sql should be unchanged),

- Summarize what you implemented and how to use it.

Wait for my approval before moving on to any NFHS work, games

logic, or video source handling.